**Project status report**

Project Progress Report II

|  |  |  |
| --- | --- | --- |
| Project name: Web-based Ordering & Ingredient Estimating for Bakery Manufacturer | | |
| Prepared by:  Nontra Mahachanont  Parinya Panyanak | **Date:** 29 October 2014 | **Report Process**: Project Progress Report II |
| Project Overall Status: 70 % | | |
| Feature: Order Management and Ingredient Management  - Wholesaler can order bakery product from the product list  - Wholesaler can manage own order information  - Wholesaler can view their current’s order information  - Admin can view all current’s order information  - Admin can mark progressive of order status  - Wholesaler can view their progress order status  - Admin can manage all ingredient information  - Admin can view all ingredient information | | |
| Milestone Deliverables performance reporting   |  |  |  |  | | --- | --- | --- | --- | | Milestone Deliverables | Due Date | % Complete | Deliverable Status | | Project Progress Report II | | | | | Software Project Management Plan | 29 October 2014 | 100 % | On schedule | | Software Requirement Specification | 29 October 2014 | 100 % | On schedule | | Software Design Document | 29 October 2014 | 80 % | After schedule | | Software Implementation | 29 October 2014 | 90 % | After schedule | | Test Plan | 29 October 2014 | 90 % | After schedule | | Test Record | 29 October 2014 | 100 % | On schedule | | Traceability Record | 29 October 2014 | 100 % | On schedule | | | |