**Project status report**

Project Proposal

|  |  |  |
| --- | --- | --- |
| Project name: Web-based Ordering & Ingredient Estimating for Bakery Manufacturer | | |
| Prepared by:  Nontra Mahachanont  Parinya Panyanak | **Date:** 24 April 2014 | **Report Process**: Project Proposal |
| Project Overall Status: 10% | | |
| Milestone Deliverables performance reporting   |  |  |  |  | | --- | --- | --- | --- | | Milestone Deliverables | Due Date | % Complete | Deliverable Status | | Project Proposal | 24 April 2014 | 100 % | On schedule | | | |

**Project status report**

Project Progress Report I

|  |  |  |
| --- | --- | --- |
| Project name: Web-based Ordering & Ingredient Estimating for Bakery Manufacturer | | |
| Prepared by:  Nontra Mahachanont  Parinya Panyanak | **Date:** 31 July 2014 | **Report Process**: Project Progress Report I |
| Project Overall Status: 40 % | | |
| Feature: Member Management and Product Management  - Admin can register to activate member.  - Admin and wholesaler authenticate the web application account.  - Admin can manage all member information.  - Wholesaler can update own information.  - Admin can manage all bakery product information.  - Wholesaler can view all bakery product information. | | |
| Milestone Deliverables performance reporting   |  |  |  |  | | --- | --- | --- | --- | | Milestone Deliverables | Due Date | % Complete | Deliverable Status | | Project Progress Report I | | | | | Software Project Management Plan | 31 July 2014 | 100 % | On schedule | | Software Requirement Specification | 31 July 2014 | 100 % | On schedule | | Software Design Document | 31 July 2014 | 90 % | After schedule | | Software Implementation | 31 July 2014 | 90 % | After schedule | | Test Plan | 31 July 2014 | 90 % | After schedule | | Test Record | 31 July 2014 | 100 % | On schedule | | Traceability Record | 31 July 2014 | 100 % | On schedule | | | |