## Slide 1: Final Project Presentation
(Nontra Nonsee 542115026, Parinya Panyanak 542115034)
Web-based Ordering & Ingredient Estimating
for Bakery Manufacturer

## Slide 2
Introduction
System Architecture
Project Status Report
Work list
Software Project Management Plan
Software Requirement Specification
Software Design Document
Software Implementation
Software Testing Document
Software Traceability Record
Demo
Problems
AGENDA

## Slide 3
Introduction
Web-application
Ordering
a fresh bakery product
Estimating
ingredient usage
C#
ASP.NET

## Slide 4
“ System Architecture ”

## Slide 5
Project name: Web-based Ordering & Ingredient Estimating for Bakery Manufacturer |  |  |  | 
Prepared by: Nontra Nonsee Parinya Panyanak | Date: 1 July 2015 |  | Report Process: Project Final Progress Report | 
Project Overall Status: 100 % |  |  |  | 
Feature 1: User management system Feature 2: Product system Feature 3: Order system Feature 4: Ingredient management system Feature 5: Ingredient Estimation Feature 6: Report System |  |  |  | 
Milestone Deliverables performance reporting |  |  |  | 
Milestone Deliverables |  | Due Date | % Complete | Deliverable Status
Project Final Progress Report |  |  |  | 
Software Project Management Plan |  | 1 July 2015 | 100 % | On schedule
Software Requirement Specification |  | 1 July 2015 | 100 % | On schedule
Software Design Document |  | 1 July 2015 | 100 % | On schedule
Software Implementation |  | 1 July 2015 | 100 % | On schedule
Test Plan |  | 1 July 2015 | 100 % | On schedule
Test Record |  | 1 July 2015 | 100 % | On schedule
Traceability Record |  | 1 July 2015 | 100 % | On schedule
R
O
J
E
C
S T ATUS
P

## Slide 6
W
ork List
No. | Review Item | Responsibility | Reviewer
1 | Project Management Plan | NN | All members Advisor
2 | Project Proposal | All members | All members Advisor
 | Software Requirement Specification | NN | All members Advisor
3 | Software Design Document | PP | All members Advisor
4 | Implementation | PP | All members Advisor
 | Unit Test Report | PP | All members Advisor
5 | System Test Report | PP | All members Advisor
6 | Traceability Record | NN | All members Advisor
 | Project Status Report | NN | All members Advisor
 | Change Request | NN | All members Advisor

## Slide 7
P
roject Management Plan
Estimate Duration
Development Model
Change Management
Configuration Item Table
Repository Tool

## Slide 8
Proposal
Start: 26 January 2015
End: 16 June 2015
Progress Report I
Start: 18 February 2015
End: 17 March 2015
Progress Report II
Start: 18 March 2015
End: 30 April 2015
Final Progress
Start: 02 May 2015
End: 01 July 2015
Estimate Duration

## Slide 9
Development Model
Create a high-level design of the application before begin to build the product

## Slide 10
Specify version of a document
Approving by project advisor
Creating a requirement traceability
Change Management

## Slide 11
Configuration Item Table
No. | Item name | File name | File Type | Owner (Role) | Repository (Path) | Baseline Version
1 | Project Proposal | Web-based Ordering & Ingredient Estimating for Bakery Manufacturer – Project Proposal_V.1.4 | .docx | PP, NN | D:\Senior Project\Project Proposal\Docx\PP | 1.4
2 | Project Management Plan | Web-based Ordering & Ingredient Estimating for Bakery Manufacturer – PMP_V.3.0 | .docx | PP, NN | D:\Senior Project\Project Final\Docx\PMP | 3.0
3 | Software Requirement Specification | Web-based Ordering & Ingredient Estimating for Bakery Manufacturer – SRS_V.3.0 | . docx | PP, NN | D:\Senior Project\Project Final\Docx\SRS | 3.0
4 | Software Design Document | Web-based Ordering & Ingredient Estimating for Bakery Manufacturer – SDD_V.3.0 | .docx | PP, NN | D:\Senior Project\Project Final\Docx\SDD | 3.0
5 | Test Plan | Web-based Ordering & Ingredient Estimating for Bakery Manufacturer – Test Plan_V.3.0 | .docx | PP, NN | D:\Senior Project\Project Final\Docx\TP | 3.0
6 | Traceability Record | Web-based Ordering & Ingredient Estimating for Bakery Manufacturer – TR_V.3.0 | .docx | PP, NN | D:\Senior Project\Project Final\Docx\TR | 3.0

## Slide 12
Repository Tool

## Slide 13
equirement Specification
R
Analyze Requirement
24 User Requirement Specification
152 System Requirement Specification
35 Activity Diagram

## Slide 14
URS-05: Member can view own personal information
SRS-01: The system can connect to the phungnoi database and access Member and webpages_Roles tables.
SRS-26: The system shall provide a link for viewing member information in the member profile interface.
User Requirement Specification
SRS-27: The system shall provide a user interface to display the existing member information which are the member ID, username, password, first name, last name, phone number, address, role name, create date, last sign in date, and profile picture on member profile page.

## Slide 15
Activity Diagram
AD – 08
Admin view all member information

## Slide 16
Use Case Scenarios

## Slide 17
esign Document
D
Class Diagram
28 Sequence Diagram
32 User Interface
Database Design
Notes: มีรายละเอียดดังนี้

## Slide 18
Class Diagram

## Slide 19
Sequence Diagram
SD – 20: Admin create menu recipe information

## Slide 20
Database Design

## Slide 21
User Interface
UI – 29: Estimation Chart
UI – 30: Statistical Chart

## Slide 22
mplementation
I
User
Ingredient Estimation
Order
Product
Ingredient
Report

## Slide 23
Software Requirement Specification (SRS)
Software Design Document
(SDD)
Development

## Slide 24
esting Document
T
Test Plan
Test Record
Notes: มีรายละเอียดดังนี้

## Slide 25
Unit Test Case-02(UTC-02)
public ActionResultLogin (LoginModel model, string returnUrl)
This unit test case used to check procedure of Login () method that can work correctly.
Unit Testing
No. | Description | Input | Expected output
1 | Login with valid username and password | { Username == “tung@dd.com”, Password == “123456”, RememberMe == false}, {returnUrl == null} | RedirectToLocal (null);
2 | Login with invalid username and password | { Username == “tung@dd.com”, Password == “555555”, RememberMe == false}, {returnUrl == null} | return View ("Login", "_PlainLayout", { Username == “tung@dd.com”, Password == “555555”, RememberMe == false});

## Slide 26
No. | Expected output | Actual output | Pass/Fail
1 | RedirectToLocal (null); | RedirectToLocal (null); | Pass
2 | return View ("Login", "_PlainLayout", { Username == “tung@dd.com”, Password == “555555”, RememberMe == false}); | return View ("Login", "_PlainLayout", { Username == “tung@dd.com”, Password == “555555”, RememberMe == false}); | Pass
Unit
Test Record

## Slide 27
System Test Case-10(STC-10)
Admin can manage all bakery product information by edit product.
SystemTesting
No. | Description | Input | Expected output
1 | Test with input all correctly information to the product form and bakery product information can update into the database. | Product Name: “Brownie” Information: A chocolate brownie is a flat or baked square. Price: 29.00 Category: “Bread” | Update bakery product information success and keep updated information in the database. After that the system will redirect to the product page.
2 | Test with invalid input information type to the product form. | Price: goods | Display error message “Please input with a number.” After that the system gives an admin input new information again.

## Slide 28
No. | Expected Result | Actual Result | Pass/Fail
1 | Update bakery product information success and keep updated information in the database. After that the system will redirect to the product page. | Update bakery product information success and keep updated information in the database. After that the system will redirect to the product page. | Pass
2 | Display error message “Please input with a number.” After that the system gives an admin input new information again. | Display error message “Please input with a number.” After that the system gives an admin input new information again. | Pass
System
Test Record

## Slide 29
raceability Record
T
Traceability Record Table

## Slide 30
URS-12: Worker view current order information.
System Requirement Specification
SRS-31, SRS-75, SRS-76, SRS-77, SRS-78, SRS-79 ,SRS-80
Traceability Record Table
User Interface
UI-04, UI-23, UI-25
Sequence Diagram
SD-14
Activity Diagram
AD-20
Use Case
UC-10
Unit Test Case
UTC-12, UTC-13
System Test Case
STC-17
Database
DB-01, DB-02, DB-07, DB-09

## Slide 31
emo
D

## Slide 32
roblems
P
Lack writing english skills.
Bad communication between team members.
Requirements might be changed.
Unit test case not enough.
Have a problem with sequence diagram
Deliverables delay.

## Slide 33: THANK YOU
Chart: Attention
| Project Plan | Software Requirement | Software Design | Software Testing
Audience 1 | 4.3 | 2.5 | 3.5 | 4.5
Audience 2 | 2.4 | 4.4 | 1.8 | 2.8
Audience 3 | 2 | 2 | 3 | 5

## Slide 34
“ Question and Answer ”
Who ?
When ?
What ?
Where ?
Why ?